## Slide 1: Coverage till now: 11 criteria met, 5 partial, 2 not met
11
Met
5
Partial
2
Not met
Criteria: course guidelines. Status as of 30 Oct 2026; real-run figures from the local run registry.
Criterion | Coverage | Evidence till now / next action
Agentic app that modifies, runs and tests software | Met | Agents edit files; pytest runs in a sandbox
Multi-agent orchestration with specialised roles | Met | 7 specialists + Manager, typed hand-offs
Planning | Met | Planner agent; Manager work packages
Tools defined per agent | Met | 12 tools, least-privilege policy per role
Frameworks: CrewAI and ADK | Met | CrewAI specialists; Google ADK Verifier
MCP and A2A | Met | 3 MCP servers; Verifier served over A2A
Architectures: sequential, hierarchical, event-driven | Met | All three + blackboard on one shared runtime
Communication strategies | Met | Direct, broadcast events, blackboard, MCP vs direct
Automated coding and debugging loop | Met | Test → debug → re-test, max 3 iterations
Guardrails | Met | G1–G10 recorded; Docker sandbox not yet verified
Observability and per-run traces | Met | OpenTelemetry spans, per-agent metrics, reports
Differentiated prompting | Partial | 4 prompt variants built; not yet run on a real model
Memory | Partial | Run-level shared state; no long-term memory
Architecture comparison on the same benchmark | Partial | 14 graded real runs on 1 task; need 10 tasks × 4 × 3
At least 40 runs | Partial | 37 real (14 graded) + 127 mock; need 40+ graded
Benchmark of 50 tasks | Partial | 10 validated tasks with hidden tests
RAG for repository understanding | Not met | Not built; literal code search only
LLM choice per agent role | Not met | One model serves all agents
Notes: 11 of 18 course criteria are fully met: the agent system, frameworks, protocols, architectures, guardrails and observability are built and tested (636 automated tests pass). Partial: prompting variants and memory exist but are not yet evaluated; the real-model evidence is 14 graded runs on one task, below the 40-run requirement; the benchmark has 10 of 50 tasks. Not met: RAG and per-role model selection. Next: fix verifier reliability, then run 10 tasks x 4 architectures x 3 repeats.